## Slide 1: Dynamics 365 Business Central
Incremental Group

## Slide 2: Dynamics 365 Business Central including Manufacturing
Implement D365 BC with Manufacturing
£35,000 + licenses (premium license required)
Timescale – 3 weeks delivery

## Slide 3
KICK-OFF
Set out and agree timelines
Set out and agree project processes and outcomes
Carry out interviews with key staff
Introduce and walk through data templates
Discuss how Business Central (BC) postings work to ensure that the principles are understood before completing of the data templates
TENANT SET-UP
Set up BC Tenant
Create user profiles in Dynamics BC (This is all users who will use BC by full name, job role and the type of license required - full/limited.
DATA TEMPLATES COMPLETED
Extraction of data from current system
Fields matched for BC
Review and clean of data
USER FAMILIARISATION
Push example quotes, orders, invoices etc through BC
Testing plan used to ensure all users know processes related to their roles
Online videos and training guides made available
1-3 days
BC Modules SET-UP
Import of data from templates
Set up core capability
Data validation
Set up for testing
REVIEW & TRAINING
Joint review and test of system and data
Super user training
UAT
GO LIVE
Support on site & remotely
Is more training required?
Anything else!
4-12 days
12-15 days
FEEDBACK & COMMUNICATION
D365 BUSINESS CENTRAL Project Timeline

## Slide 4: Core capability delivered
FINANCE
Bank Reconciliation
General
Ledger
Productive experiences
Power of cloud scale
Business anytime, anywhere
Intelligent insights
Project Costing Accounting
Accounts
Payable
Accounting for costs
Accounts
Receivable
Fixed Asset
Management
Multi Currency
Consolidations
Time and Expense Management
Intercompany transactions
Financial Reporting and Analytics
Regulatory Compliance
Credit and Collections
Tax
Managing Bank Accounts
Stock Management and basic warehousing
Sales and CRM
Purchase and Sales orders
Working with dimension
Cashflow analysis
Work with Excel
Managing Inventory costs
Allocate costs and income
Import payroll transactions
Item Catalogue
Defer revenue and expenses
Master Planning
Inbound
Consignment
Finance and Stock Integration
Bills of
Materials
Demand Forecasting
Purchase Order Management
Inventory Management
Sales quote
Warehouse Management
Quality Management
Vendor Collaboration
Create Sales orders
Transfer inventory between locations
Assisted Selling With Intelligent Recommendations
Rules-based Distributed Order Management
Live inventory
visibility
Product Category, Catalog And Assortment Management
Product Price And Promotions Management
Sales returns or cancellation management
Transportation Management
Create
customer cards
Manage Invoice Sales
Create Recurring sales lines
Make drop shipments
Manufacturing
Resource Management
Production orders
Capacity and material planning
Production configuration
Quality management
Forecast scheduling
Lean manufacturing
Shop floor management
Job scheduling and sequencing
Work order management
Notes: Dynamics 365 for Finance and Operations key differentiations:
  Intelligent Insights: Turning data into actionable intelligence
  Productive Experiences: Engaged and empowered employees on the strength of productivity, user experience, business process, and mobility
  Power of cloud: Customer in control, business agility, scale with your business, familiar developer tools
  Business Anytime, Anywhere: Mobilize your work, simply powerful, cloud-powered compliance, Intelligent Cloud

## Slide 5: D365 BUSINESS CENTRAL Scope of requirement
Item | Description | Effort in Days | Total
Implementation of core Finance | Configuration of core finance (general ledger) Configuration of Purchase capability Configuration of account schedules Data migration | 9 days | £8,550
Implementation Stock and Warehouse management | Configuration of inventory management, stock, ordering and pricing Data Migration | 5 days | £4,750
Implementation of Sales and CRM | Configuration of Sales CRM capability, vendor management and sales ledger. Data Migration | 4.5 days | £3,500
Implementation of Manufacturing | Configuration of manufacturing process, job scheduling and production configuration | 5 | £4,750
Training Service | On site training of all license holders | 3 days | £3,000
Project Management | Project management, kick off sessions, project support and project close | 3 days | £2,550
Reporting and Power BI | Develop Power BI Dashboards | 5 days | £4,750
Go live assistance | On site support during go live | 2 days | £1,900
Optimisation hours | 1.5 days additional consultant support, to cover post go live and any small requirement tweaks | 1.5 days | £1,350
Total |  | 36.5 days | £35,000

## Slide 6
Quotes Available on Request
Service Management
Advanced Finance
Advanced Warehouse Management
Support Contracts available
D365 BUSINESS CENTRAL Additional Capability available

## Slide 7
All licenses are per user per month
Premium
£75.40
(manufacturing + service management)
Essentials
£52.79
D365 BUSINESS CENTRAL Licenses
Team Member £6

## Slide 8: Incremental’s BC team
Incremental has a team of 65 Microsoft Certified Dynamics consultants across 5 UK offices, supported by a team of developers and cloud specialists

## Slide 9: Why choose Incremental as BC partner?
As one of the few UK partners with expertise in both Dynamics 365 Finance and Operations and Business Central, Incremental helps organisations understand what D365 solution best suits their needs. We have a large team of experienced Microsoft ERP consultants many with experience in operations and accountancy.
Full spectrum of Microsoft services helps organisations leverage the benefits of the full package of cloud based Microsoft solutions
  Cloud engineers – complex infrastructure, Citrix and Azure specialists
  Data engineers and scientists - use PowerBI and leverage Azure to build AI and machine learning solutions
  Application developers – build portals, PowerApps and custom applications
  Office 365 consultants – advise on and implement the tools
Incremental is an early adopter of Business Central developing a practise of specialist D365 Consultants
Microsoft Gold Partner
  Enterprise Resource Planning
  Customer Relationship Management
  Data Center
  Application Development
  ISV